CHORD WARS

Web-First Technical Roadmap

& Marketing Strategy

Version 1.1

Companion Document to GDD v1.0

March 2026

# Table of Contents

# 1. Why Web-First

The decision to build Chord Wars as a browser-based web application before pursuing native mobile is driven by the following strategic considerations:

- Zero friction distribution: share a URL, anyone plays instantly. No app store download, no install, no waiting.

- Eliminates Unity learning curve: the developer can ship in vanilla JavaScript immediately rather than spending weeks learning a game engine.

- No app store gatekeeping: avoid Apple/Google review cycles, 30% revenue cuts, and content policy restrictions.

- No build pipeline complexity: ES modules run natively in browsers, no Webpack/Vite/bundler configuration required.

- Instant iteration: deploy to Vercel, changes are live in seconds. Critical for rapid prototyping.

- Cross-platform by default: works on desktop, Android, iOS Safari, tablets — all from one codebase.

- Web Audio API provides everything needed: mic capture, FFT analysis, real-time processing, MIDI input.

- Cost-effective: Vercel free tier handles thousands of concurrent users. No server infrastructure to manage.

## 1.1 When to Pivot to Native

Transition to a native mobile application (via Capacitor wrapper or Unity rebuild) when any of the following conditions are met:

- Monthly active users exceed 10,000 and retention data supports app store investment.

- Web Audio API limitations on iOS Safari become a significant user complaint (iOS requires user gesture to start AudioContext).

- PvP multiplayer requires performance that WebSockets cannot reliably deliver in a mobile browser.

- Revenue from premium tier justifies the 30% app store commission in exchange for discoverability.

- A/B testing shows that native app store presence significantly increases conversion vs. web-only.

# 2. Revised Tech Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Language | Vanilla JavaScript (ES Modules) | No build step, native browser support, zero framework overhead |
| Rendering | HTML5 Canvas 2D | Universal support, sufficient for 2D TD, upgradeable to PixiJS/Phaser |
| Audio Capture | Web Audio API (AudioContext, AnalyserNode) | Built-in browser API, real-time FFT, sub-50ms processing |
| Pitch Detection | YIN / autocorrelation (PitchFinder.js or custom) | Well-documented, proven accuracy, runs in real time |
| Chord Detection | Template matching vs. frequency signatures | Deterministic, tunable, expandable chord library |
| MIDI Input (Phase 2) | Web MIDI API | Direct note-on/off, 100% accuracy, velocity data |
| Backend (Phase 2) | Firebase (Auth, Firestore, Realtime DB) | Free tier, real-time capable, auth built in |
| Hosting | Vercel (free tier) | Git-based deploys, global CDN, custom domain, serverless functions |
| Payments (Phase 2C) | Gumroad ($10 one-time fee model) or Stripe | Simple integration, handles compliance, low fees |
| Real-time PvP (Phase 3) | Socket.io or Firebase Realtime DB | WebSocket abstraction, fallback support, room management |
| Analytics | PostHog or Plausible (free tier) | Privacy-first, lightweight, no cookie consent needed |
| Email List | Buttondown (free tier) | Simple newsletter, embeddable signup, Markdown support |
| Social Scheduling | Buffer or Typefully | Schedule X/Twitter posts, analytics, thread support |
| Share Cards | Vercel OG Image Generation | Auto-generated Open Graph images for score sharing |

## 2.1 Phaser 3 vs. Vanilla Canvas

The MVP uses vanilla Canvas 2D to minimize dependencies and maximize learning. Phaser 3 becomes attractive when:

| Criterion | Vanilla Canvas | Phaser 3 |
| --- | --- | --- |
| Setup complexity | Zero — native browser API | npm install, build config, loader setup |
| Sprite management | Manual draw calls | Built-in sprite system, texture atlas, animation manager |
| Physics / Collision | Custom implementation | Arcade Physics built in |
| Particle effects | Manual canvas drawing | Built-in particle emitter |
| Mobile optimization | Manual touch handling | Built-in input manager with touch |
| File size | 0 KB (native) | ~1 MB minified |
| Learning curve | Just Canvas API | Phaser-specific patterns and lifecycle |
| Recommendation | Use for MVP (Phase 0–1) | Migrate if visual complexity exceeds 3 maps or particle-heavy effects |

# 3. Development Roadmap

| Phase | Timeline | Key Deliverables | AI Task Breakdown |
| --- | --- | --- | --- |
| Phase 0: Scaffold | Days 1–3 | index.html, game loop, Canvas renderer, Vercel deploy | Generate index.html with Canvas + UI overlays; game.js with requestAnimationFrame loop; renderer.js stub; deploy to Vercel |
| Phase 1A: Audio Engine | Days 4–10 | Mic capture, FFT, pitch detection, chord detection for 6 chords, calibration screen | capture.js (mic + AudioContext); analyzer.js (FFT + AnalyserNode); pitch.js (YIN algorithm); chords.js (template matching for G/C/D/Em/Am/E); calibration UI in screens.js |
| Phase 1B: Game Core | Days 8–16 | Enemies, paths, waves, HP system, unit spawning, combat AI, HUD | enemy.js (class + path following); unit.js (auto-combat); waves.js (10-wave config); combat.js (collision + damage); path.js (waypoints); hud.js (HP/wave/score) |
| Phase 1C: Integration | Days 14–20 | Audio triggers spawning, chord prompt system, visual feedback | prompts.js (queue + timing); integrate chords.js output → game.js spawn; visual chord burst effects in renderer.js |
| Phase 1D: MVP Polish | Days 18–25 | Title, tutorial, end screens, balance, bugs, shareable URL | screens.js (all screens); tutorial overlay; difficulty curve tuning; production Vercel domain |
| Phase 2A: Content | Weeks 4–6 | MIDI support, expanded chords, second map, local scores | midi.js (Web MIDI API); add barre chords to library; Honky Tonk map data; localStorage score persistence |
| Phase 2B: Online | Weeks 5–7 | Firebase auth, online leaderboards, player profiles | firebase.js init; auth flow (Google/email); Firestore score writes + leaderboard queries; profile page |
| Phase 2C: Monetize | Weeks 7–9 | Payment integration, free/premium tiers, Patreon | Gumroad/Stripe checkout; feature gating (maps, chords, MIDI); Patreon page + webhook for perks |
| Phase 3: PvP | Weeks 10–18 | WebSocket multiplayer, matchmaking, Elo, intermediate tier | Socket.io server on Vercel Serverless or Railway; game state sync protocol; Elo calculation; matchmaking queue |
| Phase 4: Native | Months 5–7 | Capacitor wrap, iOS/Android, app store submissions | Capacitor project config; native audio permission handling; app store screenshots, descriptions, metadata |

# 4. Complete File Structure

| File Path | Responsibility | Phase |
| --- | --- | --- |
| index.html | Entry point: Canvas element, UI overlay containers, script imports | 0 |
| style.css | Minimal styling for HTML overlays, fonts, responsive layout | 0 |
| src/game.js | Main game loop (requestAnimationFrame), scene state machine, coordinates all subsystems | 0 |
| src/renderer.js | All Canvas 2D drawing: sprites, backgrounds, effects, HUD elements. Never mutates game state. | 0 |
| src/audio/capture.js | Microphone access via navigator.mediaDevices.getUserMedia, AudioContext creation, stream routing | 1A |
| src/audio/analyzer.js | FFT processing via AnalyserNode on 2048-sample windows, frequency data extraction | 1A |
| src/audio/pitch.js | Pitch detection using YIN algorithm or autocorrelation, frequency-to-note mapping (A440) | 1A |
| src/audio/chords.js | Chord template library (frequency signatures for G/C/D/Em/Am/E), template matching with confidence scoring | 1A |
| src/audio/midi.js | Web MIDI API: device enumeration, note-on/off handling, velocity mapping to unit strength | 2A |
| src/entities/enemy.js | Enemy class: health, speed, path position, damage taken, death state, loot drops | 1B |
| src/entities/unit.js | Defender unit class: position, attack range, damage, auto-target nearest enemy, attack animation | 1B |
| src/systems/waves.js | Wave configuration data (enemy types, counts, timing), spawn controller, wave progression logic | 1B |
| src/systems/combat.js | Collision detection (range-based), damage calculation, unit-enemy interaction, death handling | 1B |
| src/systems/path.js | Map path/waypoint system: define paths as coordinate arrays, enemy path-following interpolation | 1B |
| src/systems/prompts.js | Chord prompt queue: which chord to request next, timing between prompts, difficulty scaling | 1C |
| src/ui/hud.js | HUD rendering: base HP bar, wave counter, score, combo meter, mic activity indicator | 1B |
| src/ui/screens.js | Screen management: title, calibration, gameplay, victory, defeat. Transition animations. | 1D |
| src/data/maps.js | Map definitions as JSON-like objects: path coordinates, background config, wave overrides | 1B |
| src/data/chords.js | Chord voicing data: frequency arrays per chord, difficulty ratings, display names, tab notation | 1A |
| firebase.js | Firebase SDK initialization, auth state listener, Firestore references | 2B |

# 5. Marketing Strategy

## 5.1 Pre-Launch (Start Immediately)

- Create X/Twitter account (@ChordWarsGame or similar). Pin a concept tweet.

- Post build-in-public content 3–4 times per week: screenshots, code snippets, video clips, technical decisions.

- Create a Discord server with channels: announcements, dev-log, feedback, general, guitar-talk.

- Post in Reddit communities: r/guitar, r/gamedev, r/IndieGaming, r/WebDev, r/musictheory.

- Record TikTok/YouTube Shorts of gameplay clips showing guitar-to-game interaction.

- Set up Buttondown email newsletter with embedded signup on landing page.

## 5.2 Launch Day

- Submit to Product Hunt (aim for Tuesday–Thursday launch for best visibility).

- Post to Hacker News as "Show HN: I made a tower defense game you play with a real guitar."

- Share on IndieHackers with a build story.

- Post in music education forums and Facebook groups.

- Direct outreach to 10–20 guitar YouTubers and TikTokers with personalized messages and a free premium key.

- Email the newsletter list with a launch announcement and direct play link.

## 5.3 Ongoing Growth

- Public leaderboards with shareable score cards (auto-generated Open Graph images via Vercel OG).

- Weekly chord challenges: "This week’s challenge chord is Bm — who can get the highest score?"

- Referral rewards: share your unique link, earn premium features or custom unit skins.

- Monthly "What’s New" blog posts covering development progress and upcoming features.

- Engage with every comment, reply, and mention in the first 90 days to build community.

## 5.4 Marketing Automation

| Task | Tool | How It Works |
| --- | --- | --- |
| Social post scheduling | Buffer or Typefully | Queue 1–2 weeks of X/Twitter content. Schedule for peak engagement times. |
| Cross-posting | Zapier | Auto-share new X posts to Discord announcements channel. |
| Score share cards | Vercel OG Image Generation | Serverless function generates branded PNG with player name, score, and chord stats. Open Graph meta tags for social previews. |
| High score tweets | Firebase Cloud Functions | Trigger on new Firestore high score write → call X API to auto-tweet leaderboard update. |
| Deploy announcements | GitHub Actions webhooks | On successful Vercel deploy → post to Discord #dev-log with commit message summary. |
| Email newsletter | Buttondown | Collect signups from landing page. Send weekly/biweekly updates. Free tier handles first 100 subscribers. |
| Analytics | PostHog or Plausible | Track page views, play sessions, chord detection events, conversion to premium. No cookies needed. |

# 6. Monetization Model

## 6.1 Free vs. Premium

| Feature | Free Tier | Premium ($7.99) |
| --- | --- | --- |
| Maps | The Campfire only | All maps (current and future) |
| Chords | 6 open chords (G, C, D, Em, Am, E) | All chord types including barre, jazz, extended |
| Game Modes | Campaign (Map 1) + Endless Survival | All modes + Song Mode |
| MIDI Support | No | Yes |
| Leaderboards | Local scores only | Global online leaderboards |
| Difficulty Tiers | Beginner only | All tiers (Beginner, Intermediate, Advanced) |
| Practice Mode | Yes (full access) | Yes (full access) |
| Updates | Bug fixes only | All content updates included forever |

## 6.2 Patreon Tiers

| Tier | Price | Perks |
| --- | --- | --- |
| Supporter | $3/month | Name in credits, private Discord access, development update posts |
| Builder | $7/month | Early access to new builds, vote on features, everything in Supporter |
| Champion | $15/month | Custom unit skin, design input sessions, beta priority, everything below |

# 7. 30-Day Content Calendar

| Day | Content | Platform | Type |
| --- | --- | --- | --- |
| 1 | Account creation + concept pin tweet with mock-up image | X/Twitter | Announcement |
| 3 | First chord detection video clip (mic → detected chord display) | X, TikTok | Video clip |
| 5 | FFT waveform screenshot with technical explanation | X, Reddit (r/gamedev) | Screenshot + thread |
| 7 | Poll: which 6 chords should be in the beginner level? | X, Discord | Engagement |
| 10 | First enemy-dies-to-chord video (the satisfying moment) | X, TikTok, YouTube Shorts | Video clip |
| 12 | Technical thread: how browser chord detection works | X, Hacker News, Reddit | Thread / article |
| 14 | Full gameplay screenshot showing HUD, enemies, path, units | X, IndieHackers | Screenshot |
| 17 | 30-second gameplay clip with guitar audio (the money shot) | X, TikTok, YouTube Shorts | Video clip |
| 20 | MVP live announcement with play link (chordwars.com) | X, Product Hunt, HN, Reddit | Launch |
| 22 | Engage with player reactions, retweet best clips, respond to all feedback | X, Discord | Community |
| 25 | First leaderboard standings, shout out top players | X, Discord | Social proof |
| 28 | Patreon launch with supporter tiers | X, Discord, Newsletter | Monetization |
| 30 | Week-in-review thread: what shipped, player count, next steps | X | Recap thread |

# 8. AI-Assisted Web Development Workflow

## 8.1 Recommended Steps Per Feature

- Define the feature scope and which file(s) it affects. Check the file structure table.

- Open a new Claude conversation. Paste the Briefing Prompt with the relevant context filled in.

- Paste the existing code for any files this feature depends on or interacts with.

- Describe the feature in plain language. Be specific about inputs, outputs, and edge cases.

- Review the generated code. Test in browser. If bugs, paste the error and code back into the same conversation.

- Once working, commit to Git and deploy to Vercel. Verify live.

- If stuck or uncertain, paste the same code into Grok for a second opinion.

## 8.2 Prompting Patterns

- Start broad, then narrow: "Generate the complete enemy.js file" → test → "Now add a health bar rendering method."

- Always provide interface contracts: "This function receives a Float32Array of frequency data and returns { chord: string, confidence: number }."

- For audio work, specify sample rates and buffer sizes: "44.1kHz capture, 2048-sample FFT window, expecting frequency bins from 80Hz to 1200Hz."

- For game balance: share actual numbers. "Enemy HP starts at 100 on wave 1 and increases by 15% per wave. Is this curve too steep?"

## 8.3 Game Balancing with AI

AI excels at mathematical game balance. Provide current values and player feedback, then ask for specific adjustments. Share wave config data, spawn rates, unit damage values, and enemy HP scaling formulas. Request graphs or tables showing difficulty curves. Iterate rapidly: change numbers, test for 2 minutes, report results back to AI, adjust again.

# 9. Infrastructure Checklist

| Item | Service | Cost | Priority | Notes |
| --- | --- | --- | --- | --- |
| Domain | Namecheap / Cloudflare | ~$12/year | Day 1 | Register chordwars.com or similar |
| Hosting | Vercel (free tier) | $0 | Day 1 | Connect GitHub repo, auto-deploy on push |
| Source Control | GitHub (free) | $0 | Day 1 | Public or private repo |
| Audio Processing | Web Audio API (browser-native) | $0 | Phase 1A | No server cost, all client-side |
| Auth + Database | Firebase Spark (free tier) | $0 | Phase 2B | 50K reads/day, 20K writes/day, 1GB storage |
| Payments | Gumroad (10% fee) or Stripe (2.9%+$0.30) | Per transaction | Phase 2C | No monthly fee |
| Email List | Buttondown (free tier) | $0 | Day 1 | First 100 subscribers free |
| Social Scheduling | Buffer (free tier) | $0 | Day 1 | 3 channels, 10 scheduled posts |
| Analytics | PostHog or Plausible (free tier) | $0 | Phase 1D | 10K events/month (PostHog) or 10K views (Plausible) |
| Discord | Discord (free) | $0 | Day 1 | Community hub |
| Patreon | Patreon (5–12% fee) | Per transaction | Phase 2C | Fee depends on plan tier |
| PvP Server | Railway or Render (free tier) | $0–$7/mo | Phase 3 | WebSocket server for real-time PvP |

Total MVP cost: approximately $12/year for the domain. All other services have free tiers that cover initial scale.

# 10. Success Metrics by Phase

| Phase | Key Metric | Target | Measurement |
| --- | --- | --- | --- |
| Phase 0 | Scaffold deployed and accessible | Live URL loads Canvas game loop | Manual verification |
| Phase 1 (MVP) | Core loop works end-to-end | >80% chord detection, <150ms latency, 10+ min engagement | Playtesting with 5+ guitar players |
| Phase 1 (MVP) | First external players | 10+ unique visitors in first week | PostHog/Plausible analytics |
| Phase 2A | Content engagement | Average session >15 minutes, 2+ sessions per user | Analytics events |
| Phase 2B | Online traction | 100+ registered accounts, active leaderboard | Firebase Auth count, Firestore queries |
| Phase 2C | Revenue | First 10 premium purchases ($80 revenue) | Gumroad/Stripe dashboard |
| Phase 2C | Community | 50+ Discord members, 5+ Patreon supporters | Discord member count, Patreon dashboard |
| Phase 3 | PvP adoption | 20+ PvP matches played per week | Server logs, analytics events |
| Phase 4 | App store | 100+ downloads in first month per platform | App Store Connect / Google Play Console |